# Outbound — Phase 2 Handoff

Explorer UI & Public Experience — Complete

# Purpose

This document seals Phase 2 and initializes the Phase 3 command center. It carries forward all decisions, context, repository state, and UI architecture from the completed explorer and intake form build.

# Attached Documents (required for Phase 3 chat)

- outbound-project-spec-v2.md — The authoritative project specification and phase plan. Unchanged.

- This handoff document — Phase 2 completion state, what was built, architecture reference, and known issues.

# Roles

Claude: Project command center and PM. Architecture authority, audit/implementation prompt drafting, roadmap enforcement.

Nico: Reviews all outputs, makes all final decisions, sends prompts to Cursor.

Cursor: Executes all code, git, and CLI operations.

# Current State

| Item | Value |
| --- | --- |
| Repository | https://github.com/Nickalas-Paul/Outbound |
| Local path | C:\Users\nicka\Projects\Outbound |
| main HEAD | c7064d0 |
| develop HEAD | c7064d0 (same as main) |
| Roadmap version | v2 (locked) |
| Active phase | Phase 3 — Itinerary Composition & Booking Pipeline |
| Database | outbound_dev (local PostgreSQL/PostGIS, 22 migrations) |
| Test suite | 23 tests (18 Python + 5 TypeScript), all passing |

# Phase 2 Summary — What Was Done

The explorer was transformed from a GEXIS business intelligence tool into a public-facing travel platform. The map became the landing page, auth was restructured for public access, destination intelligence and intake form were built, and token-based design system was established. 60 files changed, +6628/−1566 lines, 13 implementation prompts across 7 steps.

| Step | Prompts | Description |
| --- | --- | --- |
| 0 | 0a, 0b | Dependencies (RHF, Zod 4, resolvers), design tokens, B2B residue cleanup |
| 1 | 1a, 1b | Explorer to /, public access, auth boundary narrowed |
| 2 | 2a, 2b | Welcome overlay, About page, nav restructure |
| 3 | 3a, 3b | Destination intelligence page redesign, crowding fix, signal/trend polish |
| 4 | 4a, 4b, 4c | Backend (migrations, intake API), multi-step form, service tier toggle |
| 5 | 5a | Comparison view profile passthrough fix + restyle |
| 6 | 6a | Responsive polish, integration testing (Playwright) |

# UI Architecture — Current State

## Routing

| Path | Screen | Auth |
| --- | --- | --- |
| / | Explorer (map + filters + drill-down) | Public |
| /explorer | Redirects to / | N/A |
| /explorer/:geographyId | Destination intelligence | Public |
| /explorer/compare | Compare destinations | Public |
| /plan | Intake form (4-step wizard) | Public |
| /about | About page | Public |
| /login, /register | Auth flows | Public |
| /settings | User settings | RequireAuth |
| /docs/methodology | TVI methodology | Public |

## Design System

- Token files: apps/universal/theme/tokens/ (colors.ts, spacing.ts, typography.ts, index.ts)

- Palette: dark explorer (navy950-700) + light content (cream50, white) + score scale (5 stops) + filter accents

- Semantic colors: background, surface, surfaceOverlay, border, textPrimary/Secondary/Muted, accent, success/warning/error, score scale

- Spacing: 4/8pt grid (xxs:2 through xxxl:64)

- Typography: fontSize xs(11) through display(36), lineHeight tight/normal/relaxed, fontWeight regular through bold

- All Phase 2 components use tokens. Pre-Phase-2 components use hardcoded hex (migrate when touched).

## Form Infrastructure

- react-hook-form 7.88 + zod 4.6.5 + @hookform/resolvers 5.9.1

- Shared Zod schema: packages/core/src/schemas/intake.ts (IntakePayload type + intakeSchema)

- Multi-step wizard with shouldUnregister: false, per-step validation via trigger()

- Turnstile: @marsidev/react-turnstile, web-only (.web.tsx + native null stub), cleanup on unmount

- Honeypot: website + company fields, off-screen positioning, silent rejection

## Navigation

- Web sidebar: Explorer, About, Plan a Trip (accent CTA), Methodology (muted), Settings/Log out or Log in

- Mobile: 3 bottom tabs (Explorer, About, Plan a Trip) + badge bar (gear/settings for auth, login for guest)

- Marketing nav (login/register pages): Explorer, About, Plan a Trip, Methodology, auth action

# Backend Additions

## Database (migrations #21-22)

client_profiles: id (uuid PK), user_id (FK → users, nullable), email (unique), name, phone, service_tier_preference, email_verified (default false), communication_preferences (jsonb), timestamps

trips: id (uuid PK), client_profile_id (FK → client_profiles), service_tier, status (CHECK: 10 lifecycle states), destinations (jsonb array), trip_type, travel_dates (jsonb), group_size, budget_range (jsonb), accommodation_style, interests (text[]), special_requirements (jsonb), already_booked, notes, point_of_contact (jsonb), escalation fields, timestamps

## API Endpoint

POST /api/intake: optionalAuth → intakeLimiter (5/15min/IP) → Zod validate → honeypot check (fake 200) → Turnstile verify (skip if no secret key) → upsert client_profiles (ON CONFLICT email) → insert trips (status: intake_received) → 200 success with tripId

## Public API Endpoints

All geography, signal, TVI, and health endpoints are public (optionalAuth). Auth required only for: saved-searches CRUD, settings, exports (Pro-gated when OUTBOUND_GATING_ENABLED), dev endpoints.

# Key Components Built

### WelcomeOverlay

- Centered modal card over dimmed map backdrop

- First-visit detection via localStorage (outbound_welcome_seen)

- Authenticated users skip; dismissed permanently for guests

### Destination Intelligence Page

- Two-column desktop layout: main (~70%) + sticky sidebar (~30%)

- Sidebar: Quick Facts (Population, Safety Level, Cost Level, Tourism Crowding, Visa Access, Language, Currency) + Plan This Trip CTA

- Quick Facts use qualitative labels with color tones (success/warning/error)

- Dimension cards ordered by travel priority, crowding meter inverted (high fill = more crowded)

- Signal section: "Active Signals" with human-readable category labels, empty state "No active alerts"

- Trend section: "Trends & Outlook", collapsible, horizon selector ungated

### Intake Form

- 4-step wizard: Where & When → Preferences → Contact → Service Level

- Destination autocomplete from local country list (no network call)

- Pre-fill from URL params (?destination=ISO&name=Country)

- Service tier: two prominent cards (Itinerary Planning / Full-Service Concierge)

- Full-service: conditional traveler detail fields (legal name required, DOB/passport optional)

- Profile fields stored in client_profiles.communication_preferences JSONB

- Tier-specific success messages

### Comparison View (updated)

- Profile passthrough fixed (was hardcoded to balanced)

- Quick Facts aligned with destination detail page

- Full token restyle, travel dimension ordering, crowding inversion

# Known Issues & Deferred Items

## External dependencies (need credentials to test)

- Mapbox: needs EXPO_PUBLIC_MAPBOX_TOKEN for map tiles

- Turnstile: needs TURNSTILE_SITE_KEY + TURNSTILE_SECRET_KEY for CAPTCHA

- Auth E2E: needs test user credentials

## Noted for future cleanup

- Turnstile widget is on Step 3 but submit is Step 4 — token may expire if user spends >5 min on tier selection. Move widget to Step 4 if submission failures appear

- uuid generation: new tables use gen_random_uuid(), GEXIS tables use uuid_generate_v4() — functionally identical, cosmetic inconsistency

- Server-side sort aliases (talentdensity, competitorsaturation in geographies.ts) — harmless dead code

- talentLocked/competitorLocked variable names in FilterSidebar — internal only, cosmetic

- Metro config patched for Zod 4 ESM resolution — monitor on Expo SDK upgrades

- Expo Router Slot style-array crash fixed with flattened Link styles — monitor for upstream fix

## Deferred to Phase 5

- Open-Meteo climate/seasonality data

- New signal workers: health_emergency (WHO), extreme_weather (NOAA/ECMWF), airline_disruption (FlightAware)

- Config consolidation (scoring config triplicated across Python/API/core)

## Data freshness

- "Last refresh: Jan 1 2020" — stale timestamp from seed data, not a UI bug. Pipeline re-run with live data will fix.

# Phase 3 Scope — Itinerary Composition & Booking Pipeline

Build the AI-powered trip planning pipeline from intake to delivery, with the confirmation gate and booking execution infrastructure.

## Key deliverables

- n8n instance setup (self-hosted or cloud — decide here)

- Open source model inference provider selection (Together AI, Groq, or Bedrock-hosted)

- Bedrock API access for Claude (client-facing composition)

- Duffel API integration (account, sandbox, API keys, webhooks)

- Tours/experiences API integration (Viator or equivalent)

- Email delivery provider (Postmark or SendGrid — decide here)

- Intake processing workflow: form webhook → parse → email verification → trip record creation

- Email verification flow

- Destination research aggregation

- Operational status verification (Google Places API + cache)

- Itinerary composition chain (skeleton → segment research → verification → narrative via Claude/Bedrock → PDF)

- Booking manifest generation for full-service trips

- Confirmation gate: draft delivery → revision cycles → explicit confirmation → booking trigger

- Booking execution pipeline: Duffel orders, tours API booking, price tolerance, availability fallback

- Minimal admin view: escalations, trips, system status, booking pipeline

## Deferred decisions to resolve in Phase 3

| Decision | Options |
| --- | --- |
| Domain registration | getoutbound.com, .co, .travel, etc. |
| Email delivery provider | Postmark vs. SendGrid |
| n8n hosting | Self-hosted VPS vs. n8n Cloud |
| Open source model inference | Together AI vs. Groq vs. Bedrock-hosted Llama/Mistral |
| Duffel account tier | Standard vs. Enterprise |
| Tours/experiences API | Viator vs. GetYourGuide vs. alternatives |
| Price tolerance threshold | 5% default — may adjust based on testing |

# Key Decisions (locked — do not relitigate)

All previous locked decisions carry forward, plus:

- Explorer is the public landing page at /, no auth required

- Auth gate narrowed to mutating/user-specific routes only

- Design tokens via constants module; enforce on new components, migrate existing when touched

- react-hook-form + zod 4 + @hookform/resolvers for all forms

- Shared Zod schema in @outbound/core for frontend/backend contract parity

- Intake endpoint: validation + storage only (no email verification, no pipeline trigger)

- Profile creation UI shell built; Duffel payment tokenization deferred to Phase 3

- Traveler detail fields (DOB, passport) optional in intake; required for booking execution in Phase 3

- Service tier pricing placeholders in UI — finalize when ready

# Workflow Rules (non-negotiable)

- Audit-first, always. No fixes in the same prompt as diagnostics.

- One step at a time. One prompt → execute → review → approve → next.

- Full-scope thinking before tactical execution.

- Three failed fixes = fresh audit.

- Flag mismatches immediately.

- Lock decisions before execution.

- Phase sealing with formal handoff and commits to both main and develop.

- Branch naming is purpose-driven (no phase numbers).

- No timeline estimates.

# First Action

Claude drafts the Phase 3 opening audit prompt for Cursor, targeting the current intake pipeline, n8n evaluation, email provider evaluation, and Duffel/booking API readiness to confirm the starting point before pipeline and integration work begins.