# Outbound — Phase 3 Handoff

Itinerary Composition & Booking Pipeline — Complete

## Purpose

This document seals Phase 3 and initializes the Phase 4 command center. It carries forward all decisions, context, repository state, and pipeline architecture from the completed composition and booking build.

## Attached Documents (required for Phase 4 chat)

1. outbound-project-spec-v2.md — The authoritative project specification and phase plan. Unchanged.

2. This handoff document — Phase 3 completion state, what was built, architecture reference, and known issues.

## Roles

Claude: Project command center and PM. Architecture authority, audit/implementation prompt drafting, roadmap enforcement.

Nico: Reviews all outputs, makes all final decisions, sends prompts to Cursor.

Cursor: Executes all code, git, and CLI operations.

## Current State

| Item | Value |
| --- | --- |
| Repository | https://github.com/Nickalas-Paul/Outbound |
| Local path | C:\Users\nicka\Projects\Outbound |
| main HEAD | 5f07905 — Phase 3 complete |
| develop HEAD | e40e3df (same tree as main) |
| Roadmap version | v2 (locked) |
| Active phase | Phase 4 — Email Correspondence System |
| Database | outbound_dev (local PostgreSQL/PostGIS, 26 migrations) |
| Test suite | 12 preference unit tests + build/typecheck clean |

## Phase 3 Summary — What Was Done

The full autonomous pipeline was built from intake to booked trip. Explorer preferences, email verification, AI-powered itinerary composition, confirmation gate with revision cycles, Duffel booking execution, autonomous email correspondence with AI classification, and an operator admin dashboard were all delivered.

| Step | Scope | Commit |
| --- | --- | --- |
| 0 | Prerequisites: migrations #21-22 applied, intake verified, ESM locked | N/A (DB only) |
| 1 | Explorer preference panel: TravelerPreferences, 5 segmented controls, weight normalization | 4d37ffb |
| 2 | Email foundation: Resend SDK, verification tokens, email templates | d3a8761 |
| 3 | Collapsed into Step 2 (verification + status transition already covered) | N/A |
| 4 | Composition engine: Bedrock adapter (Haiku/Sonnet), research aggregation, itinerary JSON, PDFKit, async trigger | 999462f |
| — | Copy cleanup: remove AI-forward positioning, personal concierge voice | 6b45192 |
| 5 | Confirmation gate: confirm/revise tokens, revision form, re-composition with previous context | d650531 |
| 6 | Booking pipeline: Duffel SDK, manifest generator, price tolerance, async execution | 233ecad |
| 7 | Correspondence: inbound webhook, Haiku classifier, autonomous routing, follow-up sequences | 03bf7e8 |
| 8 | Admin view: requireAdmin, trip/escalation/health dashboards, server-rendered HTML | cf74575 |

## Pipeline Architecture

Complete trip lifecycle, all running as direct Express function calls with async triggers:

• Intake (POST /api/intake) → client_profiles + trips (status: intake_received)

• Email verification (GET /api/intake/verify) → email_verified, status → composing

• Composition (async) → Sonnet prompt with destination research → ItineraryContent JSON → PDFKit → itinerary_versions (status: composed → sent)

• Draft delivery email with confirm + revise links → trip status: draft_delivered

• Revision cycle: client submits notes → re-composition with previous context → fresh draft

• Confirmation (GET /api/trips/:id/confirm) → trip status: confirmed

• Booking execution (full-service, async) → Duffel flight/hotel search → price tolerance check → order creation → bookings records → trip status: booked

• Correspondence (POST /api/correspondence/inbound) → Haiku classification → autonomous Sonnet response OR escalation

• Follow-ups: 48hr post-draft, 14-day pre-trip, 2-day pre-trip, 7-day post-trip

## Infrastructure Decisions (locked)

| Decision | Selection |
| --- | --- |
| Email provider | Resend (existing account, new API key for Outbound) |
| Email routing | Dedicated subdomain for concierge email; Cloudflare Email Routing (free) for personal forwarding |
| LLM | AWS Bedrock — Haiku 4.5 for classification, Sonnet for composition/correspondence |
| Booking | Duffel API (test mode active, sandbox account) |
| Workflow orchestration | n8n Cloud (deferred — pipeline runs as direct Express functions) |
| Domain | TBD — Nico to register when ready |
| Admin auth | ADMIN_EMAILS env var checked against authenticated user email |

## Database State

26 migrations applied. Migration convention: ESM (export const) for all new migrations.

| Migration | Description |
| --- | --- |
| #18 | mvi_scores → destination_scores |
| #19 | industry_vertical → profile column rename |
| #20 | Travel signal categories CHECK constraint |
| #21 | Create client_profiles table |
| #22 | Create trips table (10-state status lifecycle) |
| #23 | Create verification_tokens table (email + trip confirm/revise) |
| #24 | Create itinerary_versions table (content JSONB, versioning) |
| #25 | Create bookings table (segment tracking, pricing, cancellation policy) |
| #26 | Create correspondence table (classification, escalation) |

Tables not yet created: destinations (knowledge base), verification_cache (Google Places).

## API Routes Added in Phase 3

| Route | Purpose |
| --- | --- |
| POST /api/intake | Trip submission (existing, now sends verification email) |
| GET /api/intake/verify | Email verification → triggers async composition |
| GET /api/trips/:id/confirm | Token-based itinerary confirmation |
| GET /api/trips/:id/revise | Revision request form (HTML) |
| POST /api/trips/:id/revise | Submit revision notes → async re-composition |
| GET /api/trips/:id/itinerary/pdf | Download itinerary PDF |
| POST /api/correspondence/inbound | Inbound email webhook (Resend) |
| GET /api/admin/dashboard | Admin dashboard (HTML) |
| GET /api/admin/trips | Trip list (JSON, filterable) |
| GET /api/admin/trips/:id | Trip detail (JSON) |
| GET /api/admin/escalations | Escalation inbox (JSON) |
| POST /api/admin/correspondence/:id/respond | Send response to escalated item |
| GET /api/admin/health | System health check |
| POST /api/admin/follow-ups/run | Trigger follow-up sequences |

## Service Modules Added

| Module | Location |
| --- | --- |
| Email service (Resend) | server/api/src/services/email.ts |
| Verification service | server/api/src/services/verification.ts |
| Bedrock adapter (Haiku/Sonnet) | server/api/src/services/llm/bedrock.ts |
| Destination research | server/api/src/services/research.ts |
| Composition chain | server/api/src/services/composition.ts |
| Itinerary PDF renderer | server/api/src/services/itinerary-pdf.ts |
| Duffel adapter | server/api/src/services/booking/duffel.ts |
| Booking manifest | server/api/src/services/booking/manifest.ts |
| Booking executor | server/api/src/services/booking/executor.ts |
| Email classifier | server/api/src/services/correspondence/classifier.ts |
| Correspondence router | server/api/src/services/correspondence/router.ts |
| Follow-up sequences | server/api/src/services/correspondence/followups.ts |
| Email templates | server/api/src/templates/emails.ts |

## Environment Variables Added

| Variable | Purpose |
| --- | --- |
| RESEND_API_KEY | Resend email sending |
| RESEND_FROM_EMAIL | Sender address (needs verified domain) |
| OUTBOUND_APP_URL | Base URL for verification/confirmation links |
| AWS_ACCESS_KEY_ID | Bedrock authentication |
| AWS_SECRET_ACCESS_KEY | Bedrock authentication |
| AWS_REGION | Bedrock region (us-east-1) |
| DUFFEL_API_TOKEN | Duffel booking API (test mode) |
| N8N_WEBHOOK_URL | n8n Cloud webhook (not yet used) |
| GOOGLE_PLACES_API_KEY | Business verification (not yet used) |
| ADMIN_EMAILS | Admin authorization list |

## Known Issues & Deferred Items

### Fix before production

• Composition occasionally produces failed_parsing — Sonnet returns malformed JSON. Pipeline handles gracefully (records failure, does not crash). Needs retry mechanism or JSON repair pass.

• Duffel payment tokenization not wired — full-service booking works in test mode but cannot process real payments until tokenization is integrated.

• Domain not registered — all email uses Resend sandbox. Need domain, DNS, SPF/DKIM/DMARC, Resend domain verification.

• Inbound email webhook needs Resend domain + MX records on subdomain to receive real client replies.

• Traveler detail fields (DOB, passport) stored in communication_preferences JSONB — semantic misuse. Should be proper columns or separate table before Duffel passenger data integration.

• Composition takes ~80 seconds — acceptable for async delivery but monitor at volume.

### Deferred to Phase 5 or later

• Google Places operational verification layer (verification_cache table, API integration, fallback logic)

• Tours/experiences API (Viator or equivalent) — only flights/hotels via Duffel currently

• n8n orchestration — pipeline runs as direct Express functions; n8n adds visibility and retry

• Destination knowledge base (destinations table) — curated per-destination data enriching composition

• Destination-level style tagging for explorer filtering

• Open-Meteo climate/seasonality data

• New signal workers: health_emergency (WHO), extreme_weather (NOAA), airline_disruption (FlightAware)

• Config consolidation (scoring config triplicated across Python/API/core)

• Composition retry on failed_parsing (auto-retry once, or Haiku JSON repair pass)

## Product Positioning (locked)

All client-facing copy presents Outbound as a personal travel concierge run by Nico, grounded in lived international experience (Korea, Spain, Argentina, Mexico). No references to AI, algorithms, automation, or platform intelligence in any user-facing context. Automation is invisible — the client experiences a curated, researched, personally crafted service. Copy uses first person ("I'll be in touch", "I've put together a draft").

## Phase 4 Scope — Email Correspondence System

Phase 4 in the v2 roadmap covers the email correspondence system with booking lifecycle correspondence. However, the core correspondence system (inbound classification, autonomous routing, escalation, follow-ups) was already built in Phase 3 Step 7. What remains from the v2 Phase 4 spec:

• Booking inquiry handling: answer questions about existing bookings from booking records

• Modification request processing: query Duffel for feasibility and cost, present to client

• Cancellation request handling: query cancellation terms, execute if confirmed, process refunds

• Booking status update emails: proactive notifications when booking status changes

• Enhanced follow-ups: 48hr post-confirmation booking status update, 2-day pre-trip final details compilation

• Admin booking modification/cancellation approval queue

Phase 4 may be a lighter phase than originally scoped since the correspondence infrastructure is already in place. The Phase 4 chat should begin with an audit of what exists vs. what the v2 spec calls for to determine actual remaining scope.

## Key Decisions (locked — do not relitigate)

• Two-tier service model: full-service concierge (Duffel) + itinerary-only planning

• Structured confirmation gate: draft → client confirms → bookings execute

• Landing page: Mapbox map IS the landing page, preference controls in sidebar

• TravelerPreferences model: 5 segmented controls (tripType, budget, safety, crowding, ease) replace raw dimension sliders

• Styles (7 categories) inform intake/composition, do NOT filter explorer map

• Email: Resend, dedicated subdomain, Cloudflare forwarding for personal email

• LLM: Bedrock Haiku (classify) + Sonnet (compose), ConverseCommand API

• Booking: Duffel flights/hotels, 5% price tolerance, async execution

• n8n Cloud when needed, direct Express functions for now

• Product positioning: personal concierge, never AI-forward

• Production deployment deferred to Phase 5

## Workflow Rules (non-negotiable)

• Audit-first, always. No fixes in the same prompt as diagnostics.

• One step at a time. One prompt → execute → review → approve → next.

• Full-scope thinking before tactical execution.

• Three failed fixes = fresh audit.

• Flag mismatches immediately.

• Lock decisions before execution.

• Phase sealing with formal handoff and commits to both main and develop.

• Branch naming is purpose-driven (no phase numbers).

• No timeline estimates.

## First Action

Claude drafts the Phase 4 opening audit prompt for Cursor, targeting the existing correspondence system, booking lifecycle gaps, and remaining v2 Phase 4 scope to determine what still needs to be built.