# Outbound — Project Specification & Phase Plan (v2)

Version: 2 — supersedes v1 Status: Confirmed — ready for Phase 0 execution Origin: Clone and adapt GEXIS_MVP repository Source repo: github.com/Nickalas-Paul/GEXIS_MVP (Phase 7.5, commit 52af7cb) Operator: Nico (sole operator, architect, product owner) Workflow: Claude architects and drafts Cursor prompts. Cursor executes all code, git, CLI. Nico reviews and decides.

## Changelog: v1 → v2

What changed and why:

- Two-tier service model. The product now offers two service levels through one intake funnel: full-service booking (premium — the primary selling point) and itinerary-only planning (lighter option). v1 only scoped itinerary composition with affiliate booking links. This change was driven by the recognition that a full-service travel concierge is a stronger market position than a planning-only tool, with the itinerary-only option serving clients who want less assistance.

- Booking execution pipeline. Full-service trips require an automated booking infrastructure. Duffel API (flights + hotels) plus a tours/experiences API (Viator or equivalent) are the target booking providers. Duffel handles merchant-of-record payment processing — the operator never touches client payment card data. This is new scope that did not exist in v1.

- Structured confirmation gate. Itineraries are now delivered as drafts for client review. The client must explicitly confirm before any booking execution begins. Multiple revision rounds are supported. This replaces v1's reactive revision model where the system delivered a finished itinerary and waited for complaints.

- Enhanced database schema. New tables: bookings (per-segment reservation tracking), client_profiles (enhanced from v1's clients — supports stored payment method references for full-service). The trips table gains a service_tier field.

- Phase 2-5 scope adjustments. Phase 2 adds the tier toggle and profile creation flow. Phase 3 expands significantly with the booking manifest, confirmation gate, and Duffel/tours API integration pipework. Phase 4 adds booking lifecycle correspondence. Phase 5 adds booking status to the admin dashboard.

- Infrastructure cost adjustments. Duffel per-transaction fees and tours API costs added.

What did NOT change:

- North star vision

- Competitive moat

- Technical foundation (keeps, adapts, comments out from GEXIS)

- Autonomous operation model principles (human involvement remains the exception)

- Anti-abuse & security strategy

- Phase 0 (Clone, Strip, Rebrand) — unchanged

- Phase 1 (Scoring Engine Adaptation) — unchanged

- Workflow rules — unchanged

## North Star

A professional, dynamic travel intelligence and concierge platform where visitors land on an interactive geospatial explorer, get inspired by real data about destinations worldwide, and seamlessly move into a planning funnel — submitting trip requests that are composed, confirmed through client collaboration, and either delivered as a self-service planning package or executed end-to-end through automated booking pipelines, with human oversight reserved for genuine edge cases.

The website itself is the credential. Not travel photos, not blog posts about personal adventures — the product's sophistication, clarity, and usefulness is what earns trust. Lived international experience (Korea, Spain, Argentina, Mexico) informs voice, taste, and consultation availability, but does not serve as the marketing pitch.

## Product Vision

### Two entry points, one funnel, two service tiers

Entry points (unchanged from v1):

- Explore-first: Visitor lands on the interactive world map. Countries are scored and color-coded across travel dimensions. Clicking a country reveals destination intelligence. Exploration builds intent, and a persistent "Plan This Trip" CTA converts that intent into the intake flow.

- Plan-first: Visitor arrives knowing where they want to go. A prominent intake form captures trip details. Submission triggers the planning pipeline.

Service tiers (new in v2):

Both entry points converge into the same intake form. At the end of the form — after the visitor has committed their trip details — a prominent toggle determines the service level:

- Full-Service Concierge (premium): The system composes a draft itinerary, the client reviews and confirms through a collaborative revision process, and upon confirmation the platform executes all bookings automatically. The client inputs their payment information once; the system handles flights, hotels, tours, and experiences. This is the primary product and selling point.

- Itinerary Planning (lighter option): The system composes a researched, verified itinerary with booking links and recommendations. The client receives the plan and books independently. Lower fee, no booking execution, no payment processing.

### What the client experiences

Full-Service path:

- A polished, data-rich destination explorer

- A clean intake process with profile creation (name, email, payment method on file)

- A professionally composed draft itinerary delivered for review

- Collaborative revision rounds until the client is satisfied

- Explicit confirmation triggers automated booking execution

- Booking confirmations delivered by email as reservations are processed

- Natural email correspondence for questions, modifications, and coordination

- A human available by phone or in person when the situation calls for it

- Real-time travel intelligence for their destination

- Pre-trip and post-trip follow-up communication

Itinerary Planning path:

- Same explorer and intake experience (no profile creation required)

- A professionally composed itinerary with verified booking links

- Email correspondence for revisions and questions

- The client executes their own bookings using the provided links and recommendations

### What Nico experiences

- A monitoring dashboard showing active trips, booking statuses, system activity, and escalated items

- Autonomous itinerary composition, confirmation management, and booking execution that requires no routine review

- Email correspondence handled automatically for standard interactions

- Escalation only when the system genuinely cannot resolve a situation (booking failures, payment issues, complaints, emergencies)

- A platform that gets smarter over time as the destination knowledge base and itinerary template library grow

## Competitive Moat

Unchanged from v1.

- A live geospatial intelligence layer no boutique competitor can replicate

- Near-zero operational overhead through agentic automation

- Genuine lived international experience for high-touch consultations

- A product experience that feels like a tech platform, not a static website

- Added in v2: End-to-end automated booking execution removes the manual overhead that limits traditional travel agents to ~30-50 active clients at a time

## Revenue Model

### Full-Service Concierge

- Service fee: $400-800+ per trip depending on complexity (group size, multi-destination, duration)

- Supplier commissions: Earned through Duffel (hotel commissions shared based on volume), tour/experience platform commissions

- Markup: Optional markup on flight and hotel bookings processed through Duffel

- Consultation fees: Optional paid phone/in-person consultation for clients who want direct guidance

### Itinerary Planning

- Planning fee: $150-300 per trip depending on complexity

- Affiliate commissions: Booking links embedded in itineraries generate passive commission (10-20% on tours/experiences, lower on hotels)

### Cost structure

Revenue scales with volume. Booking execution costs are per-transaction (Duffel: ~$3/flight order + 1% managed content fee + $1/ancillary). Near-zero marginal labor cost per trip means fees are almost entirely margin once infrastructure costs are covered.

## Technical Foundation — What GEXIS Provides

Unchanged from v1. Full detail preserved below for reference completeness.

### Keeps (infrastructure stays as-is)

- Turborepo monorepo with npm workspaces

- Express 4 API with TypeScript, Helmet, CORS, rate limiting, request validation

- PostgreSQL/PostGIS database with node-pg-migrate migration tooling

- Full auth system: email/password (Argon2id), Google OAuth, JWT access/refresh rotation, Redis-backed revocation

- Mapbox GL integration: react-map-gl for web, @rnmapbox/maps for native, pinned at 3.20.0/7.1.7

- Expo 56 universal app shell (web + Android native) with platform-specific map rendering

- Tier/feature gating infrastructure (GEXIS_GATING_ENABLED flag pattern)

- Health and readiness endpoints

- gexis-core shared package pattern for domain types and product rules

- PDFKit and CSV Stringify export infrastructure

- Natural Earth GeoJSON country geometry data

- Environment variable management pattern

- Google OAuth integration (GCP project)

### Adapts (same architecture, new configs/data)

Scoring engine → Travel Viability Index (TVI):

The MVI config-driven scoring engine stays intact — dimensions, weighted indicators, normalization (linear min-max and logarithmic), missing-data redistribution, confidence classification (high/medium/low), data provenance, and query-time profile reweighting. Only the dimension definitions and data sources change.

| GEXIS MVI Dimension | Outbound TVI Dimension | Key Sources |
| --- | --- | --- |
| Market Size & Growth | Tourism Infrastructure & Capacity | UNWTO tourism statistics, hotel density, airport connectivity, tourist arrivals |
| Talent Density | Accessibility & Ease of Travel | EF English Proficiency Index, visa complexity databases, public transit quality |
| Tax Environment | Cost Index | IMF PPP (already ingested), Numbeo cost-of-living, hotel price indices, meal/transport costs |
| Regulatory Ease | Entry Requirements & Safety | State Department advisories (worker exists), WGI rule of law/corruption (already ingested), visa-free access scores |
| Infrastructure | Travel Infrastructure | Electricity/internet access (already ingested), healthcare density (WHO), tourism-specific infrastructure |
| Competitor Saturation | Tourism Crowding | Tourists per capita, overtourism indicators, seasonal concentration |
| Trajectory | Trajectory | Same OLS trend analysis, same projection mechanics, same confidence intervals, new inputs |

Industry profiles → Traveler profiles:

Same query-time reweighting architecture, new profile configs:

- Solo backpacker (weights cost and safety high, crowding negative)

- Couple / honeymoon (weights infrastructure and safety high, cost moderate)

- Family (weights safety highest, infrastructure high, cost moderate)

- Group / tour (weights infrastructure and capacity high, accessibility high)

- Luxury (weights infrastructure highest, cost inverted — higher cost acceptable)

- Budget (weights cost highest, crowding tolerance higher)

Signal pipeline:

The 10-worker ingestion architecture, market_signals table, 7-day decay logic, √n diminishing returns, per-signal adjustment cap, and projection-only modification rule all stay intact.

Existing workers that transfer directly to travel:

- GDELT (global event monitoring)

- ACLED (conflict data) — access pending

- GDACS (natural disaster alerts)

- US State Department travel advisories

- Currency/FX feeds (Frankfurter/ECB)

- NewsAPI — licensing deferred

New signal workers to add:

- Airline disruption feeds (FlightAware API or equivalent)

- WHO disease outbreak monitoring (RSS/API)

- Festival and major event calendars (structured data sources)

- Extreme weather alerts (NOAA, ECMWF)

Other adaptations:

- mvi_scores table → renamed destination_scores (same schema)

- trend_scores table → same structure, travel dimensions

- Explorer UI → relabeled and restyled for travel context

- Country detail page → destination intelligence page

- Comparison workflow → destination comparison

- Filter controls → travel-relevant parameters (budget range, trip type, season, safety threshold)

- PDF/CSV export → destination intelligence reports and client itineraries

### Comments out (preserved for future use)

Unchanged from v1. The entire marketplace subsystem is commented out — code preserved, routes disabled, UI hidden.

### Adds (net new — no GEXIS equivalent)

- Trip management system (intake, trip entity, status lifecycle, service tier routing)

- Itinerary composition engine (AI-powered, multi-day, structured output)

- Structured confirmation gate (draft → review → revise → confirm workflow)

- Operational status verification layer (Google Places API for business validation)

- Booking execution pipeline (Duffel API for flights/hotels, tours API for experiences)

- Booking manifest (machine-readable reservation list generated from confirmed itinerary)

- Client profile system (profile creation, tokenized payment method storage via Duffel)

- Email correspondence system (inbound parsing, classification, autonomous response, escalation)

- Booking lifecycle correspondence (confirmation emails, modification handling, cancellation workflows)

- Automated follow-up sequences

- Admin monitoring dashboard (with booking status tracking)

- Agentic workflow orchestration (n8n)

- LLM integration (first AI/LLM calls in this codebase)

- Destination knowledge base (curated per-destination data enriching AI output)

- Anti-abuse layer (CAPTCHA, rate limiting, email verification)

## New Database Schema (additions to existing GEXIS tables)

### client_profiles (enhanced from v1's "clients")

- Contact info (name, email, phone), communication preferences

- Linked to users table if they create an account, standalone if email-only

- Verified flag (email verification completed)

- Service tier preference (full-service or itinerary-only)

- Duffel passenger record reference (for full-service clients — name, DOB, passport details as required by airlines)

- Payment method token (tokenized through Duffel Payments — no raw card data stored)

- Trip history

### trips

- Master record: destination(s), dates, group size, budget range

- Trip type: solo, couple, family, group

- Service tier: full_service or itinerary_only

- Point of contact (for group trips)

- Special requirements: accessibility, dietary, religious, mobility

- Status lifecycle: intake_received → composing → draft_delivered → in_revision → confirmed → booking_in_progress → booked → active → completed

  - New statuses vs. v1: draft_delivered (replaces immediate delivered — itinerary is a draft until confirmed), booking_in_progress (full-service only — bookings being executed), booked (all reservations confirmed)

  - Itinerary-only trips skip booking_in_progress and booked — they go from confirmed directly to active

- Escalation flag and reason (if applicable)

### itinerary_versions

- Linked to trip

- Version number

- Version type: draft or confirmed (only confirmed versions trigger booking execution for full-service)

- Structured JSON content: day-by-day with locations, accommodations, activities, logistics, pricing, booking links

- Booking manifest (full-service only): structured JSON of reservations to execute — supplier, product ID, dates, passenger count, pricing, Duffel offer references

- Rendered PDF/HTML file path

- Status: draft → sent → revision_requested → superseded → confirmed

- Composition metadata: which candidates were considered, which were skipped and why

### bookings (new in v2)

- Linked to trip and itinerary_version

- Segment reference (which day/segment of the itinerary this booking covers)

- Booking type: flight, hotel, tour, experience, transfer

- Provider: duffel, viator, or other

- Provider booking reference (Duffel order ID, Viator confirmation number, etc.)

- Status lifecycle: pending → processing → confirmed → modified → cancelled → failed

- Passenger/guest details reference

- Pricing: total, currency, markup applied, commission earned

- Confirmation details: confirmation number, supplier confirmation email, check-in/check-out dates

- Cancellation policy: deadline, refund terms (as returned by provider API)

- Failure reason (if booking failed — used for escalation context)

### correspondence

- Email thread per trip

- Each message: direction (inbound/outbound), raw content, AI classification, confidence score

- Classification categories expanded: revision_request, question, confirmation, logistics, complaint, escalation_request, booking_inquiry, modification_request, cancellation_request, other

- Escalation flag and reason

- Auto-sent vs. manually sent indicator

### destinations

Unchanged from v1.

### verification_cache

Unchanged from v1.

## Autonomous Operation Model

Outbound operates autonomously by default. Human involvement is the exception, not the rule.

### Itinerary composition — fully autonomous

Unchanged from v1. The system composes itineraries without human review. Quality is ensured through operational status verification (Google Places API), automatic fallback to next candidate on verification failure, and escalation only when no verified candidates exist for a required segment.

### Confirmation gate — client-driven (new in v2)

Composed itineraries are delivered as drafts. The client reviews and may request revisions (multiple rounds supported). The system regenerates affected segments and re-delivers. The client must explicitly confirm before:

- Full-service: booking execution begins

- Itinerary-only: the itinerary is considered final (lower stakes, but confirmation still tracks completion)

Confirmation is an explicit action — clicking a confirmation link in the email or responding with explicit approval. Silence is not confirmation. Automated follow-up nudges the client if no response is received within 48 hours.

### Booking execution — autonomous with escalation (new in v2)

Upon client confirmation of a full-service trip:

- The system generates a booking manifest from the confirmed itinerary

- For each segment, the system calls the appropriate provider API:

  - Flights and hotels → Duffel API

  - Tours and experiences → Viator API (or equivalent)

- Payment is processed through Duffel Payments (merchant of record) using the client's stored payment method

- Booking confirmations are sent to the client as each reservation is confirmed

- All booking records are stored with provider references, cancellation policies, and pricing

Automatic handling:

- Booking succeeds → confirmation email sent, booking record created, next segment processed

- Price changed since itinerary confirmation → if within 5% tolerance, proceed and notify client of adjustment; if beyond tolerance, pause and notify client for re-approval

- Availability gone → attempt next-best alternative from composition candidates, notify client of substitution for approval before booking

Escalation triggers:

- Booking fails with no alternative candidates

- Payment processing failure

- Multiple segments fail in the same trip

- Client disputes a price change or substitution

- Cancellation or refund request

- Any booking-related issue the system cannot resolve autonomously

### Email correspondence — autonomous with narrow escalation

Expanded from v1 to include booking lifecycle:

Routine (autonomous):

- Revision requests → regenerate affected segment, re-deliver draft

- Factual questions → draft and send response

- Confirmations → acknowledge, update trip status, trigger booking pipeline if full-service

- Follow-ups → automated sequences

- Booking confirmations → forward provider confirmations with Outbound formatting

- Booking inquiries → answer from booking records

- Minor modification requests → process through provider API if within policy

Escalation triggers (unchanged + new):

- Client explicitly requests to speak with a person

- Complaint or negative emotional tone detected

- Money disputes or refund requests

- Emergency situations (cancellations, medical, safety)

- Agent confidence below threshold

- Booking failure that cannot be auto-resolved

- Cancellation request with financial implications

- Payment processing failure

### Correspondence tone

Unchanged from v1. Defined by a system prompt — warm but professional, concise, no corporate filler. A small set of purpose-written template examples establishes the voice baseline.

## Anti-Abuse & Security

Unchanged from v1.

- Cloudflare Turnstile on intake form

- Per-IP rate limiting on intake endpoint

- Honeypot fields

- Email verification gate (itinerary composition pipeline fires only after verification)

- Basic validation logic

Added in v2: Full-service clients create a profile with payment method before booking execution begins. Payment tokenization is handled by Duffel Payments — no raw card data is stored in the Outbound database or touched by the operator.

## Agentic Architecture

### Orchestration: n8n (self-hosted or cloud — decision deferred to Phase 3)

Unchanged. All workflows run in n8n, triggered by webhooks and schedules.

### Model strategy: split by task

Unchanged from v1.

Open source models for internal pipeline: intake parsing, email classification, change request extraction, search query generation, routing decisions, cost calculations.

Frontier model via AWS Bedrock API (Claude) for client-facing output: itinerary narrative composition, email correspondence drafting, complex request handling, escalation summaries.

### Workflow 1: Intake → Itinerary → Delivery → Confirmation

Updated from v1 to include confirmation gate and service tier routing.

Intake form submission (webhook)

→ CAPTCHA validation + honeypot check

→ Parse and structure trip parameters (open source model)

→ Capture service tier selection (full_service or itinerary_only)

→ Send email verification to client

→ [Client clicks verification link]

→ IF full_service: prompt client profile creation (name, contact, payment method via Duffel)

→ Create trip record in database (status: composing)

→ Research destinations:

- Query destination_scores and active signals from database

- Query destination knowledge base

- Web search for current hotel/tour/experience options

→ For each itinerary segment:

- Identify candidate businesses

- Verify operational status (Google Places API, check cache first)

- If top candidate fails verification → silently move to next match

- If NO candidates pass verification → flag segment, continue composing rest

- IF full_service: also query Duffel for flight/hotel availability and pricing

- IF full_service: also query tours API for experience availability

→ Compose itinerary narrative (Claude via Bedrock)

→ Format as PDF (existing PDFKit infrastructure)

→ If any segments were flagged:

→ Notify Nico via admin dashboard with context

→ Hold flagged segments, deliver the rest or wait based on severity

→ Deliver itinerary as DRAFT for client review (status: draft_delivered)

→ [Revision cycle — may repeat multiple times]:

→ Client requests changes via email

→ System regenerates affected segments (re-verify businesses, re-check availability)

→ Re-deliver updated draft

→ [Client explicitly confirms]

→ Update trip status: confirmed

→ IF full_service: trigger Workflow 3 (Booking Execution)

→ IF itinerary_only: deliver final version with booking links, trip complete

### Workflow 2: Email Correspondence

Updated from v1 to include booking-related classifications.

Inbound email received (webhook from email provider)

→ Match to existing trip/client via sender address

→ Pull conversation history from database

→ Classify intent (open source model):

revision | question | confirmation | logistics | complaint |

escalation_request | booking_inquiry | modification_request |

cancellation_request | other

IF routine (revision, question, confirmation, logistics, booking_inquiry):

→ Extract specific requests if applicable (open source model)

→ If revision: regenerate affected itinerary segment (re-verify businesses)

→ If confirmation: update trip status, trigger booking pipeline if full_service

→ If booking_inquiry: query booking records, draft response

→ Draft response (Claude via Bedrock)

→ Send automatically

→ Log in correspondence table

IF escalation trigger (complaint, explicit human request, low confidence,

money dispute, emergency, cancellation_request, modification with

financial implications):

→ Package: full conversation history + classification + suggested response

→ Notify Nico via admin dashboard

→ Nico reviews, edits, and sends

### Workflow 3: Booking Execution (new in v2)

Triggered by: client confirmation of full-service trip

→ Generate booking manifest from confirmed itinerary

→ Update trip status: booking_in_progress

→ For each segment in manifest (ordered by travel date):

IF flight segment:

→ Create Duffel offer request (origin, destination, dates, passengers)

→ Select best matching offer from results

→ If price matches itinerary estimate (within 5% tolerance):

→ Create Duffel order with client's stored payment method

→ Record booking with Duffel order ID, confirmation, cancellation policy

→ Send segment confirmation email to client

→ If price exceeds tolerance:

→ Pause segment, notify client with updated pricing for approval

→ [Client approves or requests alternative]

→ If no availability:

→ Search alternative flights

→ Notify client with options for approval

IF hotel segment:

→ Query Duffel Stays for availability at confirmed property

→ If available at expected price (within tolerance):

→ Create booking, record confirmation

→ Send segment confirmation email

→ If unavailable or price changed beyond tolerance:

→ Search alternatives, notify client for approval

IF tour/experience segment:

→ Query tours API (Viator or equivalent) for availability

→ If available: book, confirm, notify

→ If unavailable: search alternatives, notify client for approval

IF any segment fails:

→ Log failure reason

→ If alternatives exist: present to client

→ If no alternatives: escalate to admin dashboard

→ When all segments confirmed:

→ Update trip status: booked

→ Send comprehensive booking summary email to client

→ Include all confirmation numbers, check-in details, cancellation policies

### Workflow 4: Automated Follow-ups (updated numbering)

Updated from v1's Workflow 3.

Scheduled triggers:

→ 48 hours post-draft-delivery with no client response → gentle follow-up

→ 48 hours post-confirmation with booking status update (full-service)

→ 2 weeks before trip start → pre-departure email with latest signals for destination(s)

→ 2 days before trip start → final details email with all booking confirmations compiled

→ 1 week post-trip → feedback request and review solicitation

### Workflow 5: Booking Modifications & Cancellations (new in v2)

Triggered by: client modification or cancellation request (after booking)

IF modification (date change, name correction, room upgrade, etc.):

→ Query provider API for modification feasibility and cost

→ If feasible within policy: present cost/terms to client for approval

→ If client approves: execute modification, update booking record

→ If not feasible: notify client with alternatives or escalate

IF cancellation:

→ Query provider API for cancellation terms (refund amount, deadlines)

→ Present terms to client

→ If client confirms cancellation:

→ Execute cancellation through provider API

→ Process refund through Duffel Payments

→ Update booking status: cancelled

→ Update trip status if all segments cancelled

→ If partial cancellation: update affected segments only

→ If dispute: escalate to admin dashboard

## Infrastructure & Estimated Costs

| Item | Cost | Notes |
| --- | --- | --- |
| VPS/EC2 for n8n | $20-50/mo | Self-hosted; n8n Cloud is an alternative |
| PostgreSQL (Render) | $7-25/mo | Inherited from GEXIS deployment plan |
| Redis (Render) | Included or minimal | Inherited from GEXIS |
| Bedrock API | < $5/mo | Pay-per-use, low volume |
| Open source inference | < $5/mo | Together AI or Groq, pay-per-use |
| Email service | $10-15/mo | Postmark or SendGrid (decision deferred) |
| Website hosting (Vercel) | Free | Inherited from GEXIS |
| Mapbox | Free | Free tier covers low volume |
| Google Places API | ~$5-10/mo | Verification checks, cached aggressively |
| Duffel API | Per-transaction | ~$3/flight + 1% managed content + $1/ancillary |
| Tours API | Per-transaction or commission | Viator or equivalent — terms TBD |
| Domain + DNS | ~$12/yr | getoutbound.something |
| Total (fixed) | ~$60-120/mo | Before first client, before booking transaction fees |
| Per full-service trip | ~$5-20 | Duffel fees vary by booking complexity |

## Phase Plan

Every phase follows the established workflow: begins with a diagnostic audit, proceeds one step at a time (one prompt → execute → review → approve → next), and concludes with a sealed handoff document committed to both main and develop.

### Phase 0: Clone, Strip, Rebrand

Unchanged from v1.

Scope: Establish the Outbound repository from GEXIS_MVP. Clean foundation, building and running.

Steps:

- Clone GEXIS_MVP repo

- Flatten git history to a single initial commit

- Rename all packages, environment variables, and configs from GEXIS → Outbound

- Rename gexis-core shared package → outbound-core (or equivalent)

- Comment out the entire marketplace subsystem: agent profiles, reviews, shortlists, engagements, marketplace search, agent onboarding, marketplace-specific API routes, agent notification hooks. Preserve all code in place, disable routes and UI references

- Remove GEXIS-specific marketing copy, landing page content, B2B terminology from UI

- Rename scoring references in code: MVI → TVI (or equivalent travel terminology)

- Clean up any GEXIS-specific assets, branding, icons

- Verify clean build: Turborepo builds, API starts, Expo web renders, database migrates, tests (if any) pass

- Establish branch strategy: main and develop

Deliverable: Clean Outbound repo with new identity, building and running, marketplace commented out, all GEXIS-specific content removed, ready for travel-specific work.

### Phase 1: Scoring Engine Adaptation

Unchanged from v1.

Scope: Rewire the intelligence layer for travel data. The scoring engine is the core asset — protect the math, then change the inputs.

Steps:

- Audit existing scoring engine: normalization logic, missing-data redistribution, confidence classification, query-time reweighting, data provenance

- Write golden-fixture tests for the scoring engine BEFORE changing any inputs

- Define TVI dimension configs: indicator mappings, weights, source definitions, normalization rules, inversion rules

- Define traveler profile configs with dimension weight overrides

- Adapt existing Python data workers to pull from travel-relevant sources

- Verify existing signal workers produce meaningful travel signals without modification

- Update outbound-core with new dimension definitions, traveler profiles, and signal categories

- Run full scoring pipeline end-to-end: ingest → normalize → score → store

- Verify heatmap renders travel scores correctly in the explorer UI

Deliverable: Working travel intelligence heatmap with real data, scored across travel dimensions, with active signal overlays and traveler profile reweighting. Golden-fixture tests protecting the scoring math.

### Phase 2: Explorer UI & Public Experience

Updated from v1: adds service tier toggle and full-service profile creation flow.

Scope: Transform the explorer into a travel destination platform that inspires visitors and converts them into clients. Introduce the two-tier service model in the intake flow.

Steps:

- Audit current explorer UI components, navigation structure, and responsive behavior

- Design and implement new visual identity: color system, typography, spacing, component styling

- Restyle heatmap visualization, legend, tooltips, and filter panels for travel context

- Build destination intelligence page (replaces GEXIS country detail)

- Build destination comparison view with travel-relevant framing

- Implement "Plan This Trip" CTA integrated throughout the explorer experience

- Build the intake form:

  - Trip type (solo, couple, family, group)

  - Destination(s) — can be pre-filled from explorer context

  - Travel dates with flexibility indicator

  - Group size (with point-of-contact field for groups)

  - Budget range per person

  - Accommodation style

  - Interests and must-do experiences

  - Special requirements (accessibility, dietary, mobility, religious)

  - Anything already booked

  - Honeypot fields (hidden, anti-bot)

  - Service tier selection at the end of the form (Full-Service Concierge / Itinerary Planning) — prominent visual toggle with clear description of what each tier includes and its fee structure

- Integrate Cloudflare Turnstile CAPTCHA on intake form

- Build profile creation flow for full-service clients:

  - Triggered after form submission + email verification for full-service tier

  - Name, contact details, traveler information (as required for bookings)

  - Payment method capture (Duffel Payments integration — tokenized, no raw card storage)

  - Service agreement and cancellation policy acceptance

- Build the landing/home experience: the map IS the landing page, with clear value proposition overlay, service explanation, and intake CTA

- Build About page as a navigation tab

- Ensure full responsive behavior across desktop, tablet, and mobile

- Rate-limit the intake endpoint

Deliverable: A complete, professional, responsive public-facing travel platform. Visitors can explore scored destinations, drill into destination intelligence, compare destinations, and submit trip requests through a clean intake form with service tier selection, profile creation for full-service clients, and anti-abuse protections.

### Phase 3: Itinerary Composition & Booking Pipeline

Significantly expanded from v1. Renamed to reflect booking scope.

Scope: Build the AI-powered trip planning pipeline from intake to delivery, with the confirmation gate and booking execution infrastructure.

Steps:

Infrastructure setup:

- Set up n8n instance (self-hosted or cloud — make the call here)

- Select and configure open source model inference provider (Together AI, Groq, or Bedrock-hosted)

- Configure Bedrock API access for Claude (client-facing composition)

- Set up Duffel API integration: account creation, sandbox testing, API keys, webhook configuration

- Set up tours/experiences API integration (Viator or equivalent): account, sandbox, keys

- Set up email delivery provider (Postmark or SendGrid — make the call here)

Intake processing:

- Build intake processing workflow: form webhook → parse → email verification → trip record creation

- Build email verification flow: send verification link → client clicks → pipeline triggers

- Build service tier routing: full-service triggers profile creation flow, itinerary-only proceeds directly

Composition engine:

- Build destination research aggregation: pull from destination_scores, signals, knowledge base, and web search

- Build operational status verification layer (Google Places API integration, verification cache with 30-day TTL)

- Build Duffel search integration: query flights and hotels for availability and indicative pricing during composition (full-service trips)

- Build tours API search integration: query tour/experience availability during composition

- Build itinerary composition chain:

  - Trip skeleton (routing, pacing, nights-per-location based on traveler profile)

  - Segment-by-segment accommodation and activity research with verification

  - Automatic fallback to next candidate on verification failure

  - Escalation flag only when no verified candidates exist for a segment

  - For full-service: include real availability data and pricing from Duffel/tours API in the draft

  - Narrative composition via Claude/Bedrock with structured itinerary data

  - PDF formatting using existing PDFKit infrastructure

  - Generate booking manifest for full-service trips (structured JSON of all segments to be booked upon confirmation)

Confirmation gate (new):

- Build itinerary versioning in database (draft vs. confirmed versions)

- Build draft delivery flow: itinerary sent as draft, client prompted for review

- Build revision cycle: client requests changes → system regenerates affected segments → re-deliver updated draft (re-verify businesses, re-check availability for full-service)

- Build explicit confirmation mechanism: confirmation link in email or explicit reply triggers status transition

- Build confirmation-to-booking handoff: confirmed full-service trip generates final booking manifest and triggers Workflow 3

Booking execution pipeline (new):

- Build Duffel order creation: flight booking from offer request → offer selection → order creation with client's payment token

- Build Duffel Stays booking: hotel reservation creation

- Build tours API booking: experience/tour reservation creation

- Build price tolerance logic: if provider price changed since composition, determine whether to proceed, notify, or pause

- Build availability fallback: if a booked item is no longer available, search alternatives and present to client

- Build booking record management: store provider references, confirmation numbers, cancellation policies

- Build booking confirmation email flow: per-segment confirmations + comprehensive summary when all segments booked

- Build booking failure handling: log failure, attempt alternatives, escalate if unresolvable

Admin view:

- Build minimal admin view: pending escalations, recent trips, system status, booking pipeline status

End-to-end testing:

- Test itinerary-only path: intake → verification → composition → draft delivery → revision → confirmation → final delivery with booking links

- Test full-service path: intake → verification → profile creation → composition → draft delivery → revision → confirmation → booking execution → booking confirmations → trip marked as booked

- Test booking failure scenarios: price change, availability loss, payment failure

- Test escalation scenarios: no candidates, booking failures, client disputes

Deliverable: Working autonomous pipeline for both service tiers. Itinerary-only: intake to delivered plan with booking links. Full-service: intake to confirmed itinerary to executed bookings through Duffel and tours API. Confirmation gate ensures nothing is booked without explicit client approval. Booking execution handles success, price changes, availability loss, and escalation.

### Phase 4: Email Correspondence System

Expanded from v1 to include booking lifecycle correspondence.

Scope: Automated client communication lifecycle with booking-aware correspondence and escalation for edge cases.

Steps:

Core correspondence (from v1):

- Set up inbound email parsing (email provider's inbound webhook)

- Build email-to-trip matching (sender address → active trip lookup)

- Build conversation history retrieval for full context

- Build email classification pipeline (open source model): revision, question, confirmation, logistics, complaint, escalation request, booking_inquiry, modification_request, cancellation_request, other

- Build change request extraction for revision handling

- Build itinerary segment regeneration for revision requests

- Build response generation via Claude/Bedrock with correspondence tone system prompt

- Build autonomous send pipeline for routine classifications

- Build escalation routing

- Build correspondence tracking and logging

Booking lifecycle correspondence (new):

- Build booking inquiry handling: answer questions about existing bookings from booking records

- Build modification request processing: query provider APIs for feasibility and cost, present to client, execute if approved

- Build cancellation request handling: query cancellation terms, present to client, execute if confirmed, process refunds

- Build booking status update emails: proactive notifications when booking status changes

Automated follow-ups (expanded):

- 48-hour post-draft-delivery follow-up (no client response)

- 48-hour post-confirmation booking status update (full-service)

- 2-week pre-trip check-in with latest destination signals

- 2-day pre-trip final details compilation (all booking confirmations, check-in info, emergency contacts)

- 1-week post-trip feedback request and review solicitation

Admin interface:

- Build email queue view in admin dashboard

- Implement Nico's edit-and-send flow for escalated items

- Add booking modification/cancellation approval queue for escalated booking issues

End-to-end testing:

- Test routine correspondence flow

- Test booking inquiry response

- Test modification request: client asks to change hotel dates → system checks provider policy → presents options → executes change

- Test cancellation request: client cancels a segment → system retrieves cancellation terms → client confirms → refund processed

- Test escalation flow

Deliverable: Functioning email agent handling routine correspondence and booking lifecycle communication autonomously. Escalation pipeline delivers edge cases to admin dashboard. Automated follow-up sequences running on schedule with booking-aware triggers.

### Phase 5: Admin Dashboard & Production Polish

Expanded from v1 to include booking monitoring.

Scope: Complete the operator experience, add enrichment layers, and prepare for production deployment.

Steps:

Admin dashboard:

- Build full admin monitoring dashboard:

  - Active trips overview with status indicators and booking progress

  - Trip detail view: itinerary versions, booking status per segment, correspondence history, client info, escalation log

  - Booking pipeline monitor: pending bookings, confirmed bookings, failed bookings, modification requests

  - Escalation inbox with conversation context and suggested responses

  - Email activity log (auto-sent, escalated, manually sent)

  - System health: pipeline status, signal freshness, verification cache stats, Duffel API status, tours API status

  - Revenue tracking: service fees collected, commissions earned, booking volume

Knowledge base:

- Build destination knowledge base management (CRUD interface, insider tips, seasonal recommendations)

Explorer enhancements:

- Implement traveler profile selection in the explorer UI

Signal workers:

- Add new signal source workers: airline disruptions, WHO disease outbreaks, festival calendars, extreme weather

Production deployment:

- Vercel for web

- Render for API, PostgreSQL/PostGIS, Redis

- n8n production configuration

- Duffel production API keys and webhook endpoints

- Tours API production configuration

- Environment variable management for production

- Domain and DNS configuration

Security review:

- Auth flow audit

- API protection verification

- Email handling security (SPF, DKIM, DMARC)

- Data privacy review (client PII handling)

- Payment security review (Duffel tokenization, no raw card storage verification)

- Booking data security (provider credentials, client travel documents)

- Rate limiting verification across all public endpoints

Legal/compliance (new):

- Seller of Travel registration check (Texas — likely not required, but verify)

- Terms of service and cancellation policy finalization

- Privacy policy covering client PII, travel documents, and payment data

Performance baseline: response times, pipeline throughput, map rendering, booking pipeline latency

Deliverable: Fully operational Outbound platform deployed to production. Admin dashboard with booking pipeline monitoring and revenue tracking. Destination knowledge base seeded. Legal/compliance foundations in place. Ready to accept real clients on both service tiers.

### Future Phases (not scoped, not scheduled)

These are logged for future consideration. None affect the current build plan.

- Vendor/guide marketplace: Uncomment and adapt the GEXIS marketplace

- Group coordination tools: Shared trip pages, individual preference collection, split payment tracking

- Client portal: Authenticated client experience with trip history, active itinerary view, live booking status, correspondence archive, document access

- Itinerary template library: Pre-built templates by destination and trip type

- Referral program: Word-of-mouth tracking and incentives

- Stripe integration: Service fee payment processing (separate from booking payments handled by Duffel)

- Subnational depth: City-level and regional scoring

- Conversational intake: Chat-based trip planning as an alternative to the form

- Direct supplier integrations: Replace or supplement Duffel with direct airline/hotel API integrations as volume justifies

- GDS access: If volume warrants, pursue IATA accreditation or host agency relationship for expanded supplier access and better commission rates

## Workflow Rules (inherited from GEXIS, non-negotiable)

Unchanged from v1.

- Audit-first, always.

- One step at a time.

- Full-scope thinking before tactical execution.

- Three failed fixes = fresh audit.

- Flag mismatches immediately.

- Lock decisions before execution.

- Phase sealing.

- Branch naming is purpose-driven.

- No timeline estimates.

## Deferred Decisions (resolve during indicated phase)

| Decision | Options | Resolve By |
| --- | --- | --- |
| Domain registration | getoutbound.com, getoutbound.co, outbound.travel, etc. | Before Phase 3 (email setup) |
| Email delivery provider | Postmark vs. SendGrid vs. alternatives | Phase 3 |
| n8n hosting | Self-hosted VPS vs. n8n Cloud | Phase 3 |
| Open source model inference | Together AI vs. Groq vs. Bedrock-hosted Llama/Mistral | Phase 3 |
| Google Places API billing | Pay-per-use, monitor volume | Phase 3 |
| Duffel account tier | Standard vs. Enterprise (volume-dependent) | Phase 3 |
| Tours/experiences API | Viator vs. GetYourGuide vs. alternatives | Phase 3 |
| Seller of Travel registration | Verify Texas requirements, Duffel MoR implications | Phase 5 (before production) |
| Service tier pricing | Final fee structure for both tiers | Phase 2 (intake form copy) |
| Service tier naming/copy | "Full-Service Concierge" / "Itinerary Planning" are working names | Phase 2 (intake form design) |
| Price tolerance threshold | 5% default — may adjust based on testing | Phase 3 (booking execution) |
| Cancellation policy terms | What Outbound's own policy is (vs. supplier policies) | Phase 5 (legal review) |

## Reference: External Documents

- GEXIS Technical Audit (24 sections) — ground truth for the source repository

- Second-opinion architectural review — noted friction points on email verification, n8n vs. BullMQ, and availability vs. verification language (logged, not actioned)

- outbound-project-spec-v1.md — superseded by this document